Sprint Planning

Sprint 1

Epic 1 – Project Setup

| User Story | Task | Story Points |
| --- | --- | --- |
| USN1 | Create MERN project structure | 2 |
| USN2 | Configure Node.js, Express.js, and MongoDB | 2 |
| USN3 | Set up React (Vite) frontend | 1 |

Epic 2 – User Authentication

| User Story | Task | Story Points |
| --- | --- | --- |
| USN4 | User Registration | 3 |
| USN5 | User Login using JWT Authentication | 5 |
| USN6 | Password Hashing using bcrypt | 3 |

Total Story Points in Sprint 1

2 + 2 + 1 + 3 + 5 + 3 = 16 Story Points

Sprint 2

Epic 3 – Book Management

| User Story | Task | Story Points |
| --- | --- | --- |
| USN7 | Display Book Catalog | 3 |
| USN8 | Search Books | 2 |
| USN9 | Filter Books by Category | 2 |

Epic 4 – Shopping Features

| User Story | Task | Story Points |
| --- | --- | --- |
| USN10 | Shopping Cart Management | 5 |
| USN11 | Book Details Page | 2 |

Epic 5 – Testing & Deployment

| User Story | Task | Story Points |
| --- | --- | --- |
| USN12 | API Testing and Bug Fixes | 2 |

Total Story Points in Sprint 2

3 + 2 + 2 + 5 + 2 + 2 = 16 Story Points

Sprint Summary

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 16 |
| Sprint 2 | 16 |
| Total | 32 |

Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

- Total Story Points = 16 + 16 = 32

- Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

Team Velocity

Your team's velocity is 16 Story Points per Sprint.